### ⅓ Country Phase 2 Viz Project Plan

### Project Plan: Geographic Income Database and Visualization Framework

Project Objective: To create a robust, reusable system for analyzing and visualizing socio-economic data. This will be achieved by (1) constructing a comprehensive geographic income database with advanced estimation for missing values, and (2) developing a modular R-based framework that separates data preparation from visualization, allowing for rapid analysis of new datasets.

Last updated 9/26 by MG

STAGE 0: HOUSEKEEPING SETUP

Write up a readme and action items for organization and collaboration to ensure the integrity of the WD

Status: Completed

### STAGE I: Constructing the Geographic Region Income Database

Goal: To create a single, reliable reference dataset containing demographic and estimated median household income data for a wide range of U.S. geographic levels.

## Part I.A: Data Collection

- Task I.A: Acquire Geographic Summary Data (IPUMS NHGIS)

  - Action: Use the IPUMS API to download summary tables for the 2019-2023 5-year ACS.

  - Geographic Levels:

    - Top-Level: state, county, puma

    - Bottom-Level: tract, blck_grp, cty_sub, place, sd_elm, sd_sec, sd_uni, puma, cbsa, urb_area, zcta

  - Data Tables:

    - Primary: B19013 (Median Household Income), B19001 (Household Income Distribution Brackets).

    - Secondary (Optional): Tables for Total Population, Age, Sex, and Race. Decision Point: Evaluate the effort of harmonizing these extra variables. If too cumbersome, defer this task.

Status: Completed

## Task I.B: Acquire Household Microdata (IPUMS ACS)

  - Action: Use the IPUMS API to download individual-level microdata for the 2019-2023 ACS. This dataset will serve as the "source of truth" for income estimation.

  - Variables: HHINCOME (continuous household income), HHWT (household weight), PUMA (Public Use Microdata Area).

Status: Completed

## Part I.C: Advanced Income Estimation

- Task I.C.1: Calculate PUMA-level Median Income by Bracket

  - Action: Process the IPUMS ACS microdata from Task I.A.2.

  - Method: For each unique PUMA, group all households by the 16 standard income brackets (as defined in NHGIS table B19001). Within each group (e.g., all households in PUMA 00100 within the $50,000-$59,999 bracket), calculate the weighted median of their continuous HHINCOME.

  - Create PUMA-Bracket Median Lookup Table

    - Action: Store the results from the previous task in a simple, efficient lookup table.

    - Structure: PUMA | Income_Bracket_ID | Calculated_Median_Income

Status: Completed

## Part I.D: Geographic Harmonization and PUMA Assignment

- Task I.D.i: Acquire TIGER/Line Shapefiles

  - Action: Download the two key TIGER/Line shapefile vintages (2021 and 2022) that correspond to the pre- and post-2020 Census geographic boundaries present in the 2019-2023 ACS data.

  - Method: Use the tigris R package to download shapefiles for PUMAs, Tracts, County Subdivisions, School Districts, ZCTAs, and Urban Areas for the years 2021 (representing 2010-era geography) and 2022 (representing 2020-era geography). Save these as separate, year-specific .rds files.

- Task I.D.ii: Create 2010-to-2020 Geographic Crosswalk

  - Action: Download the official 2010-to-2020 geographic crosswalk/relationship files from the U.S. Census Bureau. Process these files to create a definitive lookup table that maps 2010-era geographic areas to their 2020-era equivalents.

  - Method: For each relevant geography (e.g., tracts), create a data frame that links the GEOID10 to the corresponding GEOID20, using population or housing unit weights provided in the crosswalk files to handle cases where boundaries have split or merged.

- Task I.D.iii: Spatially Assign Predominant PUMA

  - Action: For granular geographies (tracts, ZCTAs, etc.) that do not have a PUMA identifier, perform a spatial join to assign one.

  - Method: For each year (2021 and 2022), intersect the granular shapefiles (e.g., tracts) with the corresponding PUMA shapefile for that year. For each tract, calculate the area of overlap with all intersecting PUMAs. The tract is then assigned the PUMA identifier of the PUMA that contains the largest portion of its area. This creates a definitive TL_GEO_ID-to-PUMA lookup table for each vintage.

Status: Completed

Part I.E: Data Harmonization

- Process and Combine NHGIS Summary Data

  - Action: Load all CSV files downloaded in Task I.A.1.

  - Method: Combine them into a single master data frame. Ensure consistent column names and data types. Add columns for the "top-level" geographies (State, County, PUMA) to every row.

- Impute Missing & Top-Coded Median Incomes

  - Action: Identify all rows in the master NHGIS data frame where the median household income is missing, negative, zero, or top-coded ($250,001).

  - Method (Two-Step Process):

    - For an area with a missing median (e.g., a specific census tract), use its income distribution data (from B19001) to identify which income bracket contains the median (50th percentile).

    - Use that area's PUMA and the Income_Bracket_ID found in the previous step to look up the pre-calculated median income from the table created in Task I.B.2. This value becomes the new, estimated median income for that area.

Deliverable for Stage I:

- A final, clean data file (geographic_income_database.rds) containing all bottom-level geographies, their top-level identifiers, and the fully populated, high-quality median household income estimates.

Status: Completed

STAGE II: Creating Shared Functions & Foundational Data

Goal: To establish the core, reusable components of the analysis framework by creating standardized income definitions and encapsulating repeated logic into shared R function scripts.

- Task II.A: Generate Foundational Income Borders

  - Action: Run the II-C_Border_Setup.R script.

  - Method: This script uses IPUMS USA (ACS) microdata as the single source of truth to calculate the definitive income cutoffs for the three main terciles and the finer-grained quantiles (e.g., ventiles, quartiles) within them.

  - Output: Generates main_tercile_cutoffs.rds and within_tercile_quantile_borders.csv, which are required inputs for all subsequent data preparation scripts.

- Task II.B: Create Shared Visualization Functions (II-B Shared Visuals.r)

  - Action: Consolidate all core visualization logic into a single R script containing reusable functions.

  - Method: This script will house functions responsible for the visual structure of the plots, such as:

    - setup_tercile_plot_background(): A function that returns the ggplot layers for the three colored backgrounds and tercile labels.

    - calculate_income_bins(): A helper function to process border definitions for plotting.

    - create_final_plot(): A flexible wrapper that takes prepared data and generates a standardized final visualization.

- Task II.C: Create Shared Utility Functions (II-A Shared Utilities.r)

  - Action: Consolidate all core data manipulation and utility logic into a single R script.

  - Method: This script will contain functions for common data processing tasks, including:

    - add_income_estimates(): A function that takes a user's data frame, joins it with the geographic database from Stage I, and returns the data enriched with income estimates.

    - assign_income_groups(): A function that takes a data frame and uses the files from Task II.A to assign each observation to its correct main tercile and fine-grained income group.

Deliverable for Stage II: Three R scripts in the 02_Scripts/II- Shared Functions/ folder: one setup script (II-C_Border_Setup.R) to be run once, and two scripts (II-A Shared Utilities.r, II-B Shared Visuals.r) containing only functions to be loaded via source() in other scripts.

Status: Completed

### STAGE III: Creating Data Preparation Templates

Goal: To streamline the process of preparing new datasets for visualization by creating a standardized, "plug-and-play" template.

- Task III.A.1: Design a Standardized Data Preparation Template (template_data_prep.R)

  - Action: Create a new, heavily commented R script that will serve as a universal template.

  - Structure: The template will have clearly defined, user-configurable sections:

    - SETUP: Load libraries and source() the shared function scripts from Stage II.

    - USER INPUTS: A dedicated section at the top where the user specifies key parameters (e.g., path to their raw data, the name of the geography column, the variable to be plotted, how to code success/failure for proportions).

    - DATA LOADING: Code to load the user's raw dataset.

    - INCOME ESTIMATION: A single call to the add_income_estimates() function from Stage II.

    - VARIABLE CALCULATION: A section for calculating the final y-axis variable (e.g., calculating a proportion based on the user's specified coding).

    - FINAL PREPARATION: Code to format the data into the exact structure required by the visualization functions.

    - VISUALIZATION: A single call to the create_final_plot() function from Stage II, passing the prepared data and titles.

- Task III.A.2: Implement Templates for Existing Datasets

  - Action: As a proof of concept, create new data preparation scripts for the ACS, CPS, etc., by copying and filling out the template from Task III.A.1. This will replace the data-specific logic that was removed in Stage II.

Deliverable for Stage III:

- A single, well-documented template script (template_data_prep.R).

- A folder of completed data preparation scripts (e.g., prep_teacher_certificates.R), each following the template's structure, ready to generate a specific visualization.

Status: In Progress, working on Urban Institute Education Data portal

### STAGE IV: Creating Visualizations